Guide 2. APT Project Development

Capstone Course

| Student name | Sofia Cartagena, Esteban Rodriguez and Allen Rodriguez |
| --- | --- |
| Rut | 21.080.221-5, 20.728.789-K, 21.403.480-8 |
| Degree Program | Computer Engineering |
| Campus | Viña del Mar |

Abstract	3

1. Summary of APT Project progress	4

2. Monitoring the Work Plan	6

3. Adjustments based on monitoring	8

Appendix of evidence	11

bibliography	11

Conclusions	11

Reflections	11

# Abstract

This document presents the current status of our web-based cognitive gaming system for elderly patients in geriatric care. The project has progressed through initial planning and development phases, including stakeholder interviews with occupational therapy staff, development of a functional mini-game prototype, and database implementation. Significant adjustments include expanding the user base to include healthcare professionals and modifying data collection protocols for privacy protection. Evidence of progress includes functional prototypes, GitHub repository commits, and requirement documentation validated with medical domain experts.

# 1. Summary of APT Project progress

Below, you will find various fields that you must complete with the requested information.

| APT Project Progress Summary | Up to week 9, we have consistently advanced the initial planning and development phase of the APT project, the design of a cognitive gaming web system for elderly patients in the geriatric medical institution. - Specific activities carried out: - Approach and definition of institutional issues related to cognitive rehabilitation in older adults. - Conducting structured interviews with key staff members from the Occupational Therapy department to identify technical and clinical needs. - Establishment of Google Meet and Zoom as official communication channels for validation meetings with our client. - Development of the first functional mini-game (Memorice) as an initial prototype to validate Python technology and the pygame library. - Integration of a database to store user data, so that users can save their scores using their username. Adjustments made: We broadened the focus of the project to include not only patients as end users, but also Occupational Therapy staff as administrative users. After the interview, the need for a tool that allows the professional team to monitor and personalize therapies will be revealed. |
| --- | --- |
| Goals | The initial objectives remain unchanged as they continue to be feasible and aligned with the project. |
| Methodology | The Scrum methodology initially established remains unchanged, as it has proven effective in managing iterative development and team coordination. No adjustments are required in this regard. |
| Evidence of progress | - Static prototype of the web system and the first mini-game developed in Canva This medium-fidelity prototype demonstrates the conceptualization of the web system and mini-game, the interaction structure, and the application of accessible design principles (large buttons, high contrast, and simple interface). It serves as an early validation tool with the professional team. - GitHub repository with initial commits of the project structure The commits demonstrate the start of technical development, showing the folder structure, the start of implementation of the mini-game called Memorice in code, and the integration of the database. This demonstrates the application of good version control practices from the start of the project. - Documentation of functional requirements based on the interview with Occupational Therapy This document demonstrates the research and disciplinary analysis process, ensuring that technical development is based on real needs validated with experts in the medical field. |
| # 2. Monitoring the Work Plan |
| Carefully examine your work plan, focusing especially on the progress status and adjustments column. |

| Work plan |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| Competency or competency units | Activities | Resources | Duration of the activity | Responsible | Comments | Progress status | Settings |
| Implement comprehensive systemic solutions to automate processes. | Development of interactive mini-games. | VS Code, Python, React, JavaScript. | 1-2 weeks. | Sofia Cartagena. | developed the first mini-game individually during the first few weeks. | In progress. | One of the documentation activities was brought forward due to the potential overload of the practice center. |
| Build programs and routines of varying complexity. | API and database development. | Django server with Python, integration of deepseek API and MySQL. | 3-4 weeks. | Sofia Cartagena and Esteban Rodriguez. | Django was implemented during the first weeks of September, and MySQL database is currently being implemented. | In progress. |  |

# 3. Adjustments based on monitoring

Delve deeper into the observations in your work plan. Analyze the planned activities and point out which aspects facilitated or hindered the execution of the plan. Discuss how you addressed and/or will address the obstacles. Finally, point out the adjustments you made to the work plan based on this analysis.

Factors that have facilitated and/or hindered the development of my work plan: - Factors that have facilitated the development of the project: - Clarity in the distribution of roles: - The specific assignment of responsibilities (for example: Sofia Cartagena in the development of mini-games, Esteban in the implementation of BD, and Allen Rodriguez in the design of the menu interface) allowed for parallel and efficient progress. - The use of task management tools such as Trello facilitated collaboration and monitoring. - Defined work methodologies: - Planning with specific durations gave structure to the project. - Early identification of potential difficulties in “Observations” allowed us to prepare preventive solutions. - Adequate technical resources: - Availability of all planned tools (Zoom, Figma, VS Code, and Python). - Complementary knowledge of the team in different areas (interface design and backend development). - Advance development of key components: - The backend documentation and mockup of the first mini-game were completed ahead of schedule during the first weeks of September, as a preventive measure in case of a possible overload of internal projects at the hospital during the professional internship of one of the team members. - Factors that have made it difficult: - Using GitHub for version control and Figma for mockup design represented a learning curve for most team members. - This initial knowledge gap caused a slight delay in component integration and design iteration during the early stages of the project.

Activities that you have not started or are delayed: — Delayed Activities: - Creation of the menu interface and game selection: Due to the lack of guidance on the graphic design of a suitable interface for the website, its development has been delayed. However, following the last meeting with the hospital team, it has been possible to define what needs to be added. - Definition of information to be collected from users: Due to some issues discussed by hospital staff, such as the handling of private personal data, ways to collect information are being sought. — Activities not started: - Program some features such as the player table, mini-game points, sounds, and animations.

Adjusted or deleted activities: — Adjusted Activities: - Following the initial meeting with the hospital team, some adjustments were made to make the program and games more appealing: - Colors (use of a softer color palette), sounds (hearing support, action sounds, background music), messages (font size, positive messages), games (ideas for a new game). - User information to be collected: Patient names and other personal data will not be used due to privacy concerns. Instead, other types of information such as medical conditions and age will be used to maintain privacy. — Remove Activities: - No activities have been removed at this time.

# Appendix of evidence

Figure 1: Link Mockup in Canva Figure 2: Link GitHub Repository Figure 3: Occupational therapy meeting

# bibliography

Lumosity (2024). Cognitive Training Games. Lumos Labs, Inc. https://www.lumosity.com Referenced for game mechanics design, cognitive exercise categories, and user engagement strategies in our cognitive gaming system for elderly patients.

# Conclusions

The project has successfully moved from the planning phase to active development, as demonstrated by the concrete results achieved, including a functional mini-game and a prototype. Ongoing collaboration with occupational therapy professionals has ensured that the technical development meets the needs of healthcare professionals. Adjustments made in the areas of users and data protocols demonstrate our adaptive approach to project challenges while maintaining core objectives.

# Reflections

(Sofia Cartagena): Serving as Scrum Master has taught me the importance of clear communication between technical and clinical domains. Translating therapeutic requirements into actionable user stories challenged me to think both creatively and systematically. The most valuable lesson has been balancing agile rigor with the practical realities of healthcare software development. (Esteban Rodriguez):My participation in the development of the APT project, mainly focused on implementing the database and integrating the backend with Django, has allowed me to strengthen both my technical skills and my ability to work collaboratively. I learned the importance of properly structuring information to ensure the system’s security and efficiency, especially when handling sensitive patient data. I also realized that constant communication with the team and with the Occupational Therapy professionals is essential to achieve a functional product that meets real needs. This process helped me value agile planning and adaptability when facing technical and organizational challenges throughout the project. (Allen Rodríguez): My work as a programmer has reminded me of the importance of keeping my team up-to-date and well-organized to avoid delays or confusion in deliveries, as well as listening to the opinions of users and clients to provide them with a quality interface/experience tailored to their needs and tastes.

If the APT Project is a group project, the names of those responsible for each task or activity should be indicated in this column. This will subsequently allow for individual assessment of each member.